# AI-Based File Organizer - Project Implementation Plan

## 1. Project Details & Steps

Set up the environment: Install Ubuntu, Python, and required libraries (NLP, clustering, OCR). Install system dependencies like Tesseract for OCR and FUSE for virtual FS.

Collect files to organize: Select a directory with PDFs, Word files, TXT, and some scanned images.

Extract file content: Parse documents (PDF/DOCX/TXT), run OCR for images, and record metadata (name, type, date).

Process the content: Clean the extracted text and generate semantic embeddings with an NLP model (Sentence-BERT).

Group files by meaning: Apply clustering algorithms (KMeans/DBSCAN) and store results as groups with their file lists.

Add explainability: Show reasons for grouping (keywords, shared topics, similar context).

Provide a user interface: Display groups in a simple UI (web app or console) and let users correct mistakes.

Incorporate feedback: Use corrections to refine clustering and make future groupings smarter.

Optional advanced step: Mount the organized groups as a virtual file system using FUSE on Ubuntu.

## 2. Work Division Among Members

| Member | Area of Work | Detailed Tasks | Output/Deliverables |
| --- | --- | --- | --- |
| A – File Handling | File Extraction + Preprocessing | Parse PDF, DOCX, TXT files; Run OCR using Tesseract; Extract metadata; Clean & normalize text | extractor.py returning {file_content, metadata} |
| B – AI/NLP | Embeddings + Clustering + Explainability | Load Sentence-BERT and generate embeddings; Apply clustering; Generate cluster explanations (keywords, similarity) | embeddings.py + clustering.py returning clusters with reasons |
| C – UI & Integration | User Interface + Final Pipeline | Build UI with Flask/Streamlit; Show clusters and explanations; Add feedback; Integrate modules | ui.py + main.py for full pipeline |

## 3. One-Week Implementation Plan

| Day | Member A (File Handling) | Member B (AI/NLP) | Member C (UI & Integration) | Team Task |
| --- | --- | --- | --- | --- |
| Day 1 | Install parsing libraries | Install NLP libraries | Set up UI environment | Set up GitHub repo & structure |
| Day 2 | Implement PDF/DOCX/TXT extraction | Prepare embeddings code skeleton | Create placeholder UI | Share sample files in /data/ |
| Day 3 | Add OCR + metadata extraction | Implement Sentence-BERT embeddings | Design UI layout for clusters | Integration checkpoint |
| Day 4 | Test extraction pipeline | Implement KMeans & DBSCAN clustering | Connect UI with clustering output | Midweek integration review |
| Day 5 | Finalize preprocessing (clean text) | Add explainability to clustering | Show explanations in UI | Run first integrated test |
| Day 6 | Fix edge cases in extraction | Add feedback re-clustering | UI feedback option | Full testing on datasets |
| Day 7 | Document extraction module | Document clustering module | Document UI module | Finalize report + demo |